# Engagement Proposal: Cloud Migration

Prepared for: Acme Corporation

Prepared by: Consulting Example Ltd

## Executive Summary

We propose a 6-month engagement to migrate Acme’s on-premises infrastructure to AWS, with phased cutover to minimise risk.

## Scope

- Lift-and-shift of 80 services

- Refactor of 15 high-priority services

- Decommission of legacy data centre

- Knowledge transfer to in-house team

## Timeline

| Phase | Duration | Outcomes |
| --- | --- | --- |
| Discovery | 4 weeks | Inventory + plan |
| Migration sprint 1 | 8 weeks | 30 services |
| Migration sprint 2 | 8 weeks | 30 services |
| Refactor + cutover | 4 weeks | Critical 15 + DC shutdown |

## Investment

$450,000 fixed-price.

## Team

- Engagement lead (1)

- Senior engineers (3)

- DevOps specialist (1)

## Next steps

Sign engagement letter by May 15 to start June 1.