# Design Doc: New Auth Service

Author: Engineering team

Status: Draft

## Goals

- Replace legacy auth service

- Support OAuth2 and SAML

- Reduce p99 latency to under 100ms

## Non-goals

- Replacing the user database (separate project)

- Multi-tenant SSO (future quarter)

## Architecture

The new service is a stateless validator backed by a Redis cache. Token validation happens via JWT signature verification with key rotation.

## Trade-offs

We chose JWT for stateless validation despite revocation complexity. Alternative: opaque tokens with central lookup (more secure, slower).

## Rollout plan

- Deploy to staging

- Run shadow traffic for 2 weeks

- Canary deploy to 1% of production

- Gradual rollout to 100%

- Decommission legacy service