# Project Atlas — Status Update

## Milestone progress

- ☒ M1: Architecture finalised

- ☒ M2: Core API implemented

- ☒ M3: Frontend skeleton deployed

- ☐ M4: Beta testing (in progress)

- ☐ M5: Public launch (planned Q3)

## Risks

| Risk | Status | Mitigation |
| --- | --- | --- |
| Vendor delivery slip | Open | Backup vendor identified |
| Performance regression | Resolved | Caching layer added |
| Hiring gap | Open | Two offers extended |

## Next 2 weeks

- Complete beta user onboarding

- Run end-to-end load test

- Finalise launch communication plan